

University College of Northern Denmark

Technology and Business

Computer Science Academy Profession (AP) Degree

Class: DMAJ0916

Title: Final Exam – 3rd Semester 2017

Project participants (Group 2):

-Ralfs Zangis

-Andrei-Eugen Birta

-Hannes Heiskonen

-Stoycho Nenov Anastasov

Supervisors:

-Brian Hvarregaard

-Per Trosborg

Due date: 2017-December-18 (13:45 UTC+1)

Submission date: xxxx

Birta Zanigis Heiskonen Nenov

Contents

[1. Preliminary Study 4](#_Toc499488192)

[1.1. Introduction 4](#_Toc499488193)

[a. Project Idea 4](#_Toc499488194)

[b. Problem Statement 4](#_Toc499488195)

[1.2. Plan driven Vs. Agile Development (elaborated through methods) 4](#_Toc499488196)

[1.2.1. Plan Driven 4](#_Toc499488197)

[a. Waterfall 4](#_Toc499488198)

[1. Main Idea 4](#_Toc499488199)

[2. Pros 4](#_Toc499488200)

[3. Cons 4](#_Toc499488201)

[b. Unified Process 4](#_Toc499488202)

[1. Main Idea 4](#_Toc499488203)

[2. Pros 4](#_Toc499488204)

[3. Cons 4](#_Toc499488205)

[1.2.2. Agile 4](#_Toc499488206)

[a. SCRUM 4](#_Toc499488207)

[1. Main Idea 4](#_Toc499488208)

[2. Pros 4](#_Toc499488209)

[3. Cons 4](#_Toc499488210)

[b. Kanban 4](#_Toc499488211)

[1. Main Idea 4](#_Toc499488212)

[2. Pros 4](#_Toc499488213)

[3. Cons 4](#_Toc499488214)

[1.3. Quality Assurance 4](#_Toc499488215)

[a. Planning Principles 4](#_Toc499488216)

[b. Development Principles 4](#_Toc499488217)

[1.4. Quality Criteria and Architecture 4](#_Toc499488218)

[2. Development Process 4](#_Toc499488219)

[2.1. Development Method of Choice 4](#_Toc499488220)

[a. Final Choice 4](#_Toc499488221)

[b. Selected Criteria 4](#_Toc499488222)

[c. Pros 4](#_Toc499488223)

[d. Cons 4](#_Toc499488224)

[2.2. Sprints Summary 5](#_Toc499488225)

[2.2.1. Sprint 0 5](#_Toc499488226)

[a. Sprint Backlog 5](#_Toc499488227)

[b. Burndown Chart 5](#_Toc499488228)

[2.2.2. Sprint 1 5](#_Toc499488229)

[a. Sprint Backlog 5](#_Toc499488230)

[b. Burndown Chart 5](#_Toc499488231)

[2.2.3. Sprint 2 5](#_Toc499488232)

[a. Sprint Backlog 5](#_Toc499488233)

[b. Burndown Chart 5](#_Toc499488234)

[2.2.4. Sprint 3 5](#_Toc499488235)

[a. Sprint Backlog 5](#_Toc499488236)

[b. Burndown Chart 5](#_Toc499488237)

[2.2.5. Sprint 4 5](#_Toc499488238)

[a. Sprint Backlog 5](#_Toc499488239)

[b. Burndown Chart 5](#_Toc499488240)

[3. Epilogue 5](#_Toc499488241)

[3.1. Conclusion 5](#_Toc499488242)

[3.2. References 5](#_Toc499488243)

# Preliminary Study

## Introduction

### Project Idea

### Problem Statement

## Plan driven Vs. Agile Development (elaborated through methods)

### Plan Driven

#### Waterfall

##### 1. Main Idea

##### 2. Pros

##### 3. Cons

#### b. Unified Process

##### 1. Main Idea

##### 2. Pros

##### 3. Cons

### 1.2.2. Agile

#### a. SCRUM

##### Main Idea

##### Pros

##### Cons

#### b. Kanban

##### Main Idea

##### Pros

##### Cons

## 1.3. Quality Assurance

### a. Planning Principles

### b. Development Principles

## 1.4. Quality Criteria and Architecture

# 2. Development Process

## 2.1. Development Method of Choice

### a. Final Choice

### b. Selected Criteria

### c. Pros

### d. Cons

## 2.2. Sprints Summary

### 2.2.1. Sprint 0

#### a. Sprint Backlog

### b. Burndown Chart

### 2.2.2. Sprint 1

#### a. Sprint Backlog

#### b. Burndown Chart

### 2.2.3. Sprint 2

#### a. Sprint Backlog

#### b. Burndown Chart

### 2.2.4. Sprint 3

#### a. Sprint Backlog

#### b. Burndown Chart

### 2.2.5. Sprint 4

#### a. Sprint Backlog

#### b. Burndown Chart

# 3. Epilogue

## 3.1. Conclusion

## 3.2. References